**Spring 2023 Stabilization Pre-Bid Meeting**

**Important Items to Remember:**

Contractors ***MUST*** read contract documents

* + If there are any questions, please feel free to contact Marquita Heard.

**Important dates**:

* + **Tuesday February 21st,** Pre-Bid Meeting
	+ **Friday March 3rd,** by 12:00 p.m. Bids are due
	+ **Wednesday March 15th,** awarded contractors will be notified

**Stabilization Due Dates**

* + **Monday May 1st**, work may commence on the sites.
	+ **Monday May 22nd,** all grading & hydroseeding work must be completed.
	+ **Monday June 5th ,** all fence installation work must be completed
	+ **Monday June 19th** , all tree installations and site work must be completed.
	+ Failure to comply with these dates could lead to contract termination.

A bid application link will be emailed to you shortly after the pre-bid meeting. This application must be submitted in full and all required attachments included by 12:00 PM on Friday March 3rd .

**Other Notes:**

* PA One- Call must be contacted before any work may begin
* See Detail FE02VL-R All fences must meet the specification or contractor will be required to rework the fence until deemed acceptable

*Project funded by the City of Philadelphia*

*Division of Housing and Community Development*